## Slide 1: Week 14 Presentation
Espruino tools

## Slide 2: Progress
Transpiler
Published the ”BETA” version of the package.
Developed 90% of transpiler.
Utilized TDD so tests are pre written
Demo Site
Now uses `espruino-tools.config.json` instead of a README.md file.
Demo list page uses thumbnails and has a better layout.
CREATE ESPRUINO APP
Added small bash script to each branch of javascript and typescript to aid deploying to github pages, have not added to react or vue as the deployment of those should be done differently (i.e. vercel).

## Slide 3: Progress(cont.)
Online IDE
Began work on online IDE, starting with the design and basic functionality.
  This has been done to fully test the transpiler package as what is missing isn’t clear at this point.

## Slide 4: Extras
Researched heavily into webassembly for building the transpiler but ultimately due to time constraints and overall uncertainty if it would work within a package I decided not to do this route. This may be something to write about in dissertation if I had more time on the project.
Looked into creating a transpiler CLI, this could allow projects to be converted from .esprtools.js into .espr.js in which these files could be uploaded to online IDE.

## Slide 5: Issues
None this week besides the fact that building a compiler seems to bring up new problems everytime you solve an older one.

## Slide 6: Decisions Made
Using esprima and escodegen to skip building the tokenizer, parser and generator in the transpiler, leaving me with just the transformer to build.
Not using WebAssembly.

## Slide 7: What’s Next?
Transpiler
Finish up the transpiler (this should be done by next week minimum).
Depending on time a CLI may be built to convert directories into new format.
Online IDE
Continue building the online IDE
UART
Any final optimisations, due to work done in December UART has already been overhauled.
DEMOS
Build as many demos as possible