## Slide 1: Week 8 Presentation
Espruino Tools

## Slide 2: Progress
NPX TOOL
New --peer tag for easy initialization of peer project.
  2 projects for vanilla javascript and typescript
  Routing using react-router and vue-router for react and vue
PEER TO PEER
New package under name @espruino-tools/peer
  No unnecessary dependencies if project doesn’t need peer to peer connection.
  Clearer usage no more `new DeviceControler.Peer.Host`
  Promotes better software engineering practices
Allow both data and video to be sent via connection
Clearer syntax
Device Controller
Package renamed to @espruino-tools/core to follow the standard naming convention for base packages in npm organisations
Documentation
Fully populated documentation with current methods

## Slide 3: Problems
Peerjs had issues with sending data and video at the same time, this was resolved through the new peer package.
Issues with how peer should be implemented with the npx tool, this was resolved by using 2 separate web applications.

## Slide 4: Decisions made
New package for peer
New package name for device controller

## Slide 5: Whats Next?
Fix webpack name, add the ability to change this.
Produce demos for each aspect produced in the packages
Add unit tests to all of the packages
Create the transpiler/preprocessor for the online tool
Create the online IDE tool
Start populating the dissertation with the current work done so far
Revamp the demo site to allow for a directory instead of a single javascript file