## Slide 1: Week 7 Presentation
Espruino Tools

## Slide 2: Progress
Over the last week
Cleaned up NPX Tool improving the user experience
Cleaned up Espruino Tools package
Added information to documentation
Explored peerjs, (massive headache)

## Slide 3: NPX Tool
Promises used to give a proper progress state instead of just console.logging everything at once.
Minor style changes, allowing for console output to be shown for packages installing.
‘--clean-install’ an option to get started on a clean template.

## Slide 4: Documentation
Robot example added.
Npx tool details added.
File structure explanation started.

## Slide 5: peerjs
Got a working example started, ran into a lot of issues.
  Webcam content cannot be shared over non secure site, i.e. local ip.
  File structure, would be want a new phone.html file for this and if so would we need to add routing (which would be framework specific)
  Do we create a cli tool which the user can run `npx @espruino-tools/add-p2p-to-project` which would add another project which has the sole purpose of being hosted. This seems backwards.
  Sidenote:
  The webcam features are specific to `navigator.mediaDevices .getUserMedia()` the method required to ask for access to the webcam. If the mobile device is doing anything that is not camera it will work fine.
  Work around (less than ideal):
  Have a base camera p2p site hosted on ghpages that can be used by anyone, if users want they can fork this to make changes.
    If this can be avoided i will be happy, its not a nice way of doing things

## Slide 6: PROBlems
Personal site completely broken so no online updates of progress, will get something made by next week whether its twitter or a blog site or my own site.
Lots of peerjs problems sadly.

## Slide 7: Decisions made?
None this week, the week was spent cleaning things up and researching peerjs.