## Slide 1: Week 4 Presentation
Espruino Tools

## Slide 2: Progress
Over the last week I have
Initialized Azure dev ops, set up build and deploy ci/cd for started projects.
Re-implemented UART.js
Further implemented Puck.js methods (LED, NFC)
Implemented Documentation site and demo site.

## Slide 3: Problems
Hardware issues, puck stuck in bootloader mode, bangle stuck in bootloader mode.
HDE keyboard, controls and mouse do not seem to work.
No close out of uart connect menu.

## Slide 4: How will I resolve these issues?
For the hardware problems im going to try and update the devices to the latest stable os version.
As for HDE keyboard, controls and mouse I believe this is due to the version of espruino interpreter running on the device, if this does solve the issue there will need to be a check put in place for the OS version to stop users from receiving a cryptic error message.
For the no closing of menu issue im going to explore how the web ide does this and design a nicer implementation to have on my own uart package.

## Slide 5: Decisions made so far?
Why Azure Dev ops?
Why hosted pipeline on AWS?
Why Docusarus?
Why React App for Demos, using github for demo folder structure?

## Slide 6: Azure Dev ops
I wanted something to track issues and work items
For this there are many options but the 2 that stuck out were Jira and Azure devops.
Jira supports a more Kanban approach were work items are ranked on what needs done first without time estimations.
Azure supports Kanban and more of a scrum approach where work items can be put in a backlog and brought into sprints when and where they are important.
Because of the Azure Dev ops was chosen as an issue tracker, Azure devops also allows for dashboards to be built to show progress of work items which was a must for me.

## Slide 7: Azure Dev ops (cont.)
I wanted something to build an automated pipeline
My options were Jenkins, TravisCI or Azure Dev ops pipeline.
All options with the configurations I wanted would require a self hosted pipeline meaning azures free pipeline was not necessary.
While all options were a good choice I went for azure for a few reasons
  Integrated with the issue management system
  Works with the azure devops dashboard to display build statistics
  Keeps everything in one place.
  A well designed pipeline dashboard and use of user agents to run multiple pipeline builds concurrently.

## Slide 8: Azure Dev ops (cont.)
Why not Gitlab
While gitlab offers what github and azure do all in one package.
  To keep aligned with other espruino projects it makes sense to be on github.
  To make the most of gitlab and have access to the project outside of uni, I would have to make a paid repo.
Why is the pipeline hosted on AWS?
By self hosting there is more control over the process allowing for easier npm authentication for publishing the package when it reaches production.
CI/CD build starts and finishes quicker on the AWS server I opted for, the t.3 small server.
We can cache resources to enable quicker builds.
The debugging process is easier due to the additional control.
Due to the nature of the pipeline only ramping CPU utilization when a job is running the server is on 0.1% utilization 99% of the time meaning the cost to upkeep the server is incredibly low.

## Slide 9: Docusaurus
Why Docusaurus?
It’s developed by Facebook and used by react, prettier, graphql, babel, jest and many more for documentation.
To add new pages its as simple as adding a markdown file to the repository.
It’s built with react meaning there is the ability to fully change the way the site looks and functions to your own desire.
Why not Jekyll or Hugo.
Both Jekyll and Hugo both offer great solutions for documentation, but both aren’t built primarily with documentation in mind.
Docusaurus comes with built in internationalization helping to translate the site into any supported language.
Search, allowing for all the documentation to be searched.
It utilizes MDX, which allows react components within Markdown.

## Slide 10: Why React App for demos?
React is fast, and by using a frontend framework im able to worry less about the basics like DOM manipulation and spend more time working on the problem at hand.
Components, helps to avoid rewriting code and makes editing code that functions in multiple places easier.
Packages. Mantine UI is used to allow for the site to be styled without spending too much time working directly with CSS.

## Slide 11: Why use Github file structure?
By creating a demos folder which holds demos in their own folders this allows for the code, video and explanations to be read in absence of the site, this also keeps it all in the one place.
Why fetch the data instead of loading it with the site, by doing this users won’t have to wait for the video to load before seeing the page, this could also be done through lazy loading.
This dramatically reduces the build size for CI/CD meaning the builds can run quicker.

## Slide 12: Whats Next?
Resolve device issues
Implement remaining Puck methods
Implement Pixl methods
Implement Bangle methods
Implement simple way of creating custom Espruino devices.
Create Demos for each device.
Further investigate and implement NPX tool.
Update documentation.
Design and implement online Environment using Espruino IDE.