## Slide 1: Week 6 Presentation
Espruino Tools

## Slide 2: progress
Over the last week
Implemented Remaining Puck methods (irrelevant)
Fully implemented NPX Tool
Investigated building a transpiler (on the backburner for now)

## Slide 3: Problems
Building a transpiler

## Slide 4: Decisions Made?
Not opting to build a transpiler currently?
Why Vue, React, Typescript for template options?
Documentation Decisions

## Slide 5: Not opting to build a transpiler currently?
This is a massive undertaking and in honesty the benefit of it in regards to the main project are very little in comparison to a mini parser to check for and replace our methods with others, Ive currently written some regex to do this already.
Despite this I will make a point of doing this after the main package is complete to allow for users to compile my new language into the language required to run directly on the device, to be potentially used in the online IDE.

## Slide 6: Why Vue, React, TypeScript?
This choice is to make it as accessible as possible for anybody to get started, along with the localhost server set up for the JavaScript environment as well.
Why not angular, svelte, ember,…
I don’t know them at all and would be wasting my time opting to cater to every possibility. So ive opted for the most used (outside of angular which ive found is mainly used In production codebases so doesn’t match our ‘hobbyist’ package)

## Slide 7: Documentation
NPX
Include what everything does, there are a lot of files some people may not know what they do.
Installing the package and templates
Getting started, a video/online entry of building an example app.
UART
Styling guide

## Slide 8: Documentation (cont.)
Device Controller
Video/ blog style post on getting started.
More in depth custom devices guide.
General
Added Search bar for searching docs.

## Slide 9: What’s Next?
Build mini parser for methods that accept anonymous functions to use.
Populate Documentation including NPX, styling UART device specific methods.
Investigate a web app which allows a mobile to connect and control the espruino devices.
Create some demos
Potential complete overhaul of UART (it works fine just now but could be so much better)
Investigate Transpiler
Investigate online IDE