## Slide 1: Week 15 Presentation
Espruino Tools

## Slide 2: Progress
Transpiler
Covered all cases in the esprima package.
Added an optional try catch case where if code cant be converted it will not throw an error but rather just not try to compile it.
Added tests for all mentioned test cases.
General
Removed unused dependencies from packages.

## Slide 3: Progress(cont.)
Online Environment
Added some basic functionality to the site, you can now run code, download code, upload code, get terminal output aswell as connecting devices, due to transpilers no errors options it can now run either espruino native code or espruino tools code in the same code editor.
Core Package
Core package now utilizes transpiler package.

## Slide 4: ISSUEs
Nothing notable this week.

## Slide 5: DECISIONS MADE

## Slide 6: WHAT’s Next?
Online IDE
For the online IDE its mainly polishing left, fixing terminal output and cleaning up the design. Adding options for getting device functions and device details.
UART
Any final optimisations.
DEMOS
Build as many as possible, once online IDE is done aim for 2+ a week
WRITING DISSERTATION
Heavy focus on writing in the coming weeks.

## Slide 7: MOSCOW PROGRESS
Must have Transpiler Online IDE Demos
Should have Improve Demo site (Demo site config)
Could have UART QOL improvements
Would be nice to have
Check each package for incorrect dependencies (It works but would be nice to make it clean)
Transpiler CLI