## Slide 1: Week 10 Presentation
Espruino Tools

## Slide 2: Progress
Documentation Changes
Fixed minor typing errors (such as UNPKG <script> is now CDN)
Added the file structure explanation for every possible create-espruino-app configuration.
Updated all README files for repos.
Dissertations Changes
Further added notes.
Made a start with the latex template.
Expanded on existing notes with new ideas.
Demos
Started work on Robot demo, (This has been put on hold for now).
Produced Piano Peer demo.
Investigated Hand tracking package.

## Slide 3: Progress (cont.)
Peer
Investigated getting object data from media stream object. stream.getVideoTracks()[0].getSettings() returns framerate, deviceId, dimensions. This may need further inspection for details like dropped frames.
Added Video Stats to peer package.

## Slide 4: Extras
Got a reply from Gordon on the forum.
Looked into using a code sandbox for documentation, (this sadly would not allow the core package to work as its in an iframe, solution could be using the peer package on the documentation website to make these calls).

## Slide 5: Decisions made
None this week, with deadlines there was not enough time to take on something substantial this week so I thought id break down the smaller things.

## Slide 6: What's Next? (This semester)
Revamp Demo Site.
Add Tests to packages.
Demos Hand/Face detection Demo Puck Light sensor Demo
Continue with dissertation.

## Slide 7: Whats Next? (Next Semester)
Create transpiler / preprocessor
Create online IDE
Populate Dissertation
Create remaining Demos

## Slide 8: NEXT WEEK
Video Stats
Piano Phone Demo
Puck Demo
Resolve any bugs found from Lewis and Hank having a deeper dig.

## Slide 9: Notes
235.5 hours spent on dissertation so far